Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24632 |
| Project Name | Rising Waters: A Machine Learning Approach to Flood Prediction |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection (Epic 1) | USN-1 | As a data engineer, I can gather wind turbine datasets from open sources (Kaggle, UCI, etc.). | 2 | High | Team Member A |
| Sprint-1 |  | USN-2 | As a developer, I can load the dataset into the project environment for preprocessing. | 1 | High | Team Member B |
| Sprint-1 | Data Preparation (Epic 2) | USN-3 | As a data scientist, I can handle missing values to ensure clean input data. | 3 | High | Team Member C |
| Sprint-1 |  | USN-4 | As a data scientist, I can create new fields/features for better model accuracy. | 3 | Medium | Team Member C |
| Sprint-1 |  | USN-5 | As a developer, I can handle inconsistencies in data formatting. | 3 | Medium | Team Member B |
| Sprint-2 | Data Visualization (Epic 3) | USN-6 | As a user, I can view bar charts of wind speed vs. power output. | 2 | Medium | Team Member D |
| Sprint-2 |  | USN-7 | As a user, I can view pie charts of energy distribution. | 2 | Medium | Team Member D |
| Sprint-2 |  | USN-8 | As a user, I can view line charts showing trends in wind speed and power. | 2 | Medium | Team Member D |
| Sprint-2 |  | USN-9 | As a user, I can view correlation heatmaps to understand feature relationships. | 4 | High | Team Member C |
| Sprint-2 | Dashboard (Epic 4) | USN-10 | As a user, I can interact with a prediction dashboard built using Flask. | 5 | High | Team Member A |
| Sprint-2 | Documentation (Epic 5) | USN-11 | As a project owner, I can read a clear project story/report for portfolio use. | 5 | Medium | Team Member B |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 01 Mar 2026 | 06 Mar 2026 | 12 | 06 Mar 2026 |
| Sprint-2 | 20 | 6 Days | 08 Mar 2026 | 13 Mar 2026 | 20 | 13 Mar 2026 |
| Sprint-3 | 20 | 6 Days | 15 Mar 2026 | 20 Mar 2026 | – | – |
| Sprint-4 | 20 | 6 Days | 22 Mar 2026 | 27 Mar 2026 | – | – |

Velocity

- Total Story Points = 12 + 20 = 32

- Number of Sprints = 2

- Velocity = 32 ÷ 2 = 16 Story Points per Sprint

If sprint duration = 10 days, then:

- Average Velocity (AV) per iteration unit = 16 ÷ 10 = 1.6 Story Points per Day

Burndown Chart

A burndown chart will show:

- X-axis → Sprint days (time).

- Y-axis → Remaining story points.

- Line slopes downward as tasks are completed, ideally reaching zero by sprint end.